## Slide 1: INDOPACOM Mission Network
13 May 2024
UNCLASSIFIED
UNCLASSIFIED

## Slide 2
INDOPACOM Mission Network (IMN)
UNCLASSIFIED
Vision: USINDOPACOM is fielding a Data-Centric Coalition network to enable agile and secure partnering during all phases of conflict. This Information Domain is designed with native zero trust architecture (NZTA) principals, capable of hosting current Command & Control (C2) & mission applications, while federating directly with mission partners and enterprise level mission partner environment.
FY24 Objectives:
Conduct NSA Blue and Red Team assessment OCT 23 (Completed)
INDOPACOM Mission Network IOC OCT 23 (Completed)
Enable multilateral coalition operations in support of KEEN EDGE 24 (Completed)
ISRMC/DSAWG approval in FEB 24 (Completed)
Postured to integrate with the Joint Fires Network for Ex Valiant Shield 24
Enable US/JPN/KOR tri-lat collaboration by JUN 24
FY25 and Beyond:
Apply lessons learned to expand ZT physical infrastructure/capacity
Decommission/converge extant US owned REL//Japan enclaves
Migrate INDOPACOM partners to the ZT environment (data-centric; single environment)

## Slide 3
MPE: Collection of networks used to exchange information with Allies & Partners
Historically built for specific missions with pre-defined set of mission partners
Limited interoperability between networks (e.g., CENTRIXS FVEY & CENTRIXS Japan do not exchange information or data)
Cross-domain solutions (CDS) reduce reliability & performance
Potentially vulnerable; lacks advanced security protections
IMN: INDOPACOM Mission Network; uses modern security to enable all USINDOPACOM Allies & Partners to coexist in a single information domain
Leverages Data-Centric Security (DCS) in a native Zero Trust Architecture (ZTA) for dynamic Command & Control (C2) of Coalition Forces
Connect directly to key partner systems and data; reduces the need for CDS
Host modern mission applications; provide continued and secure access to current C2 programs of record
Will eventually preclude the need for existing separate partner networks
Enables Communication, Collaboration, Planning & Execution with the Right Partner at the Right Time
GLOBAL MISSION PARTNER ENVIRONMENT
MPE vs IMN… Why IMN?
UNCLASSIFIED
Ensuring a free anD open indo-pacific

## Slide 4
Zero Trust (ZT) & Data-Centric Security (DCS)
DCS: Prioritizes the protection of data itself, wherever stored, accessed, or used. Involves identifying sensitive data, classifying appropriately, and implementing security controls and policies to protect it.
Focus on protecting data throughout its lifecycle rather than just securing the perimeter of a network or device
Includes various techniques and technologies, such as access controls, rights management, and data loss prevention tools
Requires all network users to be more “data aware”
ZT: Evolving set of cybersecurity paradigms that move defenses from static, network-based perimeters to focus on users, assets, and resources.
Assumes no implicit trust is granted to assets or users based solely on their physical or network location or asset ownership
Significant change in legacy authentication and security mechanisms; requires a major cultural change for all of DoD
DoD has mandated the implementation of ZT for all networks by 2027
UNCLASSIFIED
UNCLASSIFIED
Ensuring a free anD open indo-pacific

## Slide 5
FY23 | FY24 | FY25
NSA/DOD Zero Trust Review
External Blue & Red Team Evaluation
KEEN EDGE 24 Execution
FY23/24 IMN Fielding POAM
CL
VALIENT SHIELD
Application Integration & Deployment
KEEN EDGE COMEX
Test Instance deployed
Nodes Deployed at Yokota AB, JP & Cp Humphreys, ROK
KEEN EDGE
ISRMC/
DSAWG
JPN
Connection
VALIANT SHIELD Integration
ULCHI FREEDOM SHIELD
KEEN SWORD
Node Deployed in Guam
FVEY
Connection
KOR
Connection
CENTRIXS Maritime
Connection
Assessment
Blue / Red Team
VALIANT SHIELD COMEX
Remediation
Remediation
Optimization
Optimization
Engineering/Integration
Hardware Deployment
Remediation
NSA ZT Review
Requirements / Design
Node Deployed at Hickam
Deployment of ZT Security/Architecture
USFJ CX-J C2 Assessment
KEEN EDGE Integration
Blue Team
Mobility Gateway
Mobility Gateway
Mobility Gateway
1
1
2
Exercise
2
3
4
5
3
4
5
DoD Information Security Risk Management Committee (ISRMC) Review
VALIANT SHIELD 24 Execution (FOC)
US/JPN/KOR Tri-lat Collaboration Environment
6
6

## Slide 6
IMN
MISSION PARTNER USER SITE
U.S. MPE SITE
IMN
CDS
FEDERATION
FEDERATION
FEDERATION
FEDERATION
ACCESS CDS
MULTI-ENCLAVE CLIENT
CONNECT
CONNECT
CONNECT
CONNECT
CYBER SECURITY
SERVICE PROVIDER
(CCSP)
INDOPACOM
MISSION NETWORK
NATIONAL
NETWORKS
Monitoring Data
Monitoring Data
Application
Data
User
Access
All security domains are accessible through existing MPE MEC Service
DoD ENTERPRISE
User logs into national network client OS
(Windows) using their national network account
Client
AuthN
Firewall
KG-175
KG-175
Router
Firewall
Router
Router
Firewall
User browses to IMN DMZ Citrix Netscaler URL
and logs in with their IMN Account
IMN DMZ
USER CENTRIXS-JPN
SIPR
CDS
U.S. IPC CX-JPN
REL-DMZ
C2 FEEDS
JPN
KOR
USINDOPACOM MPE
INFORMATION DOMAIN
USER CENTRIXS-CMFP
U.S. IPC CX-CMFP
U.S. IPC CX-FVEY
U.S. IPC CX-KOR
IMN DMZ
User
USER CENTRIXS-KOR

## Slide 7
UNCLASSIFIED
UNCLASSIFIED
What IMN really looks like…

## Slide 8
UNCLASSIFIED
UNCLASSIFIED
Questions?

## Slide 9
Backup Slides
UNCLASSIFIED
UNCLASSIFIED

## Slide 10
IMN Spiral 1
UNCLASSIFIED
UNCLASSIFIED